## Slide 1: Dragon Medical One Implementation and Adoption
Marios Loizou
Trina Glover

## Slide 2: Introductions
Marios Loizou
  Application Analyst
    DMNE (Dragon Network Edition)
    DMO (Dragon Medical One)
Trina Glover
  Application Analyst
    M-Modal, DMNE and DMO

## Slide 3: Outline
Organization
DMO Overview
Pros and Cons with DMO compared to our previous dictation services
Goals
Implementation, Adoption and Education strategy
Roadblocks/Lessons Learned

## Slide 4: Organization Overview
Comprised of Sinai, Northwest and Carroll Hospitals, Levindale Nursing Facility, and over 80 Multi-Specialty Ambulatory Practices.
  Carroll 579
  Sinai: 1616
  Northwest: 1030
  Levindale: 309

## Slide 5: What is DMO?
DMO (Dragon Medical One) is a cloud based speech recognition software that allows users to securely dictate directly into the EMR
Designed to increase provider efficiency and reduce provider documentation times.

## Slide 6: How to access DMO
At Lifebridge, we embedded Dragon Medical One in citrix. We utilized and created active directory groups to control access to the various icons.
Providers are able to launch a “combined” icon labeled Powerchart – Dragon or Firstnet – Dragon to access both applications at once.

## Slide 7: Basic Functions of Dragon Medical One
Push to talk functionality
Ability to adjust Powermic button settings
Create user level autotexts, commands and add/modify vocabulary
Auto Formatting
designed to incorporate
punctuation needs.

## Slide 8: Autotexts
Allows users to insert prespecified text using “hot keys” or saying the designated autotext title

## Slide 9: Autotexts with Variables
Providers have the ability to create autotexts with variable fields ([ _ ]). Once inserted, Dragon will prompt the user to complete the fields or accept defaults
Example
Head: [ _ ] [Normocephalic.] [Atraumatic.]
Eyes: [PERRLA.| Pupils fixed and dilated.| Pupils]

## Slide 10: Commands leveraging Cerner Global Autotexts

## Slide 11: Dictation Model prior to DMO
Nuance Dragon Network Edition
  Local Install on each device linked to an onsite server
Nuance E- scription
  Hospital based phone dictation service
Nuance Accentus (Emdat)
  Office Based dictation scattered throughout the ambulatory locations
M-Modal (Fluency Direct)
  Primary dictation service used by Carroll Hospital and Carroll Health Group

## Slide 12: Benefits/enhancements compared to DMNE
Increased voice recognition
Dynamic vocabulary
Virtually no profile training
Limited profile corruption
No local server maintenance
Command/Autotext integration for Powerchart Touch

## Slide 13: DMO versus Accentus/E- scription
Notes are available immediately which increases provider compliance
Dramatic cost savings
Fewer mistakes within patient notes
Eliminate interface issues between Nuance and Cerner.
More efficient onboarding and offboarding process

## Slide 14: Goals
Establish a standard dictation method
Streamline support and training models to accommodate our dictation needs across the enterprise
Reduce transcription costs for both the hospital and our physician practices
Increase efficiency, accuracy and compliance

## Slide 15: Deployment Preparation
Provisioned all current, non-DMNE providers (MD,PA,NP,DO) with DMO
Equipped Nuance Powermic III strategically throughout the hospital (Physician Lounges, Dictation Rooms)
Implementation of Powermic Mobile
Upgrade Citrix receivers to v.4.8 across the enterprise.
  Created a script to run the client extension files in succession of the citrix update.

## Slide 16: Powermic Mobile
Mobile application that enables providers to dictate directly into the EMR
Eliminates the need for client extension files and reduces microphone(USB) connection issues
Available on IOS and Android Devices
Additional license required

## Slide 17: Spreading the Word
Identified and informed department managers and directors of our new initiative
Conducted presentations and live demonstrations to each department
Created a group of pilot providers and identified workflow gaps

## Slide 18: Leadership Buy In
Physician Leaders worked side by side with department leaders and physicians to help drive adoption
Utilized reports to identify providers requiring assistance and encouragement during transition.
Worked directly with IT and vendors (Cerner/Nuance) for troubleshooting issues

## Slide 19: Profile Migration from DMNE to DMO
Migrated over 600 profiles in an effort to transition the following elements from DMNE to DMO
  Commands
  Autotext
  Words
  Groups/Specialties

## Slide 20: Nuance Management Center
Built “Sites” (Facilities) which are comprised of our different specialties at each facility
Categorized each provider profile into a specific group
  Enabled us to easily track and report by specialty and facility
Created a suffix (_Life) for usernames that already existed within the Nuance cloud.
  Added a log in token to profile to be AD Aware

## Slide 21: Implement Global Commands
Through the NMC (Nuance Management Console), we distributed commands and autotexts either by facility or specialty.
  Assisted in streamlining documentation for multiple providers at once
  Increased efficiency for provider documentation time
  Standardize documentation across the enterprise

## Slide 22: Education/Communication
Created Quick Tip Sheets for commonly used phrases
  New Line
  New Paragraph
  CAP that
  Delete that
  Select commands
“Favorite Fairs”
Directly targeted department leaders for awareness and communication
Created Med Power Videos

## Slide 23: MedPower Videos
Worked closely with our education team to develop training videos.
  Videos are generally less than 2 minutes long, outlining key concepts
Assigned videos to all providers.
Classroom sessions are available if additional assistance is needed.

## Slide 24: Roadblocks
DMO is unable to dictate within any application.
  Installed the stand alone DMO application for providers who dictate outside of Cerner
Broken Client/Audio Extension files due to Windows and Citrix Updates
Microphone recognition
  USB Host Controller, High Performance Mode, Disable sleep setting.
Delays in launching application
Microphone response time.

## Slide 25: Virtual Machine (VM)
Utilizing both a local and embedded version of DMO within the VDI.
  Local access is provided for use with Paragon EMR
  Citrix access is provided for use with Cerner applications.
Client/Audio Extension files require install on the VDI for Citrix use.

## Slide 26: Reporting/Adoption
Decrease of 500,000 transcription lines per month!
Over 3 million words a month
  Autotexts and commands are not categorized into the “word” count
Over 500 active providers per month and increasing

## Slide 27: Words versus Transcription lines
Chart: LBH Dragon Words vs. Transcription Lines
| Jun 2016 | Jul 2016 | Aug 2016 | Sep 2016 | Oct 2016 | Nov 2016 | Dec 2016 | Jan 2017 | Feb 2017 | Mar 2017 | Apr 2017 | May 2017 | Jun 2017 | Jul 2017 | Aug 2017 | Sep 2017 | Oct 2017 | Nov 2017 | Dec 2017 | Jan 2018 | Feb 2018 | Mar 2018 | Apr 2018 | May 2018 | Jun 2018 | Jul 2018 | Aug 2018 | Sep 2018 | Oct 2018
Total POC Dragon Use | 269379 | 399074 | 571010 | 643572 | 723900 | 852918 | 981609 | 1139105 | 1019927 | 1200808 | 973554 | 1090464 | 1123775 | 1578010 | 2115726 | 2536867 | 2993080 | 2767247 | 2771474 | 3155580 | 2903617 | 3054386 | 3033235 | 3220568 | 2766903 | 2547266 | 2377585 | 2248055 | 2384104
Transctiption Volume | 750200 | 710154.5455 | 695981.8182 | 677663.6364 | 658781.8182 | 617909.0909 | 613772.7273 | 649019 | 564978 | 602609.0909 | 512000 | 555527.2727 | 462981.8182 | 448763.6364 | 405000 | 345472.7273 | 388745.4545 | 372600 | 369845.4545 | 457488 | 381796 | 365946 | 366762 | 347286 | 336346 | 286016 | 280309 | 235357 | 254358

## Slide 28: Future Enhancements
Coherence Mode
  Ability to place cursor in any application and dictate
Rapid Navigation
  Ability to move from one variable field to another without errors
NMC updates to allow site specific usernames without utilizing tokens

## Slide 29: Questions?